EEM 413 / 414

PROJECT PROPOSAL FORM

| Project Title: | Development of an Efficient Control System for Stabilizing and Path-Following of an Underwater Vehicle |
| --- | --- |
| Thematic Area: | Control Systems, Robotics, Autonomous Underwater Vehicles |
| Applying Institution: | Eskisehir Technical University |
| Project Team: | Furkan BAYRAM, Zeynep Selin HATUNOĞLU, Necati DURMUŞ |
| Supporting Industry Partner: | - |
| Advisors: | Assistant Professor Hüseyin Ersin EROL |

1. Abstract

This project presents a simulation-centered development and validation framework for a skid-steer unmanned ground vehicle using an upscaled Leo Rover model as the reference platform. The primary objective is to build an end-to-end autonomy stack that can follow a predefined global path in an outdoor-like, unstructured environment and respond to previously unmapped obstacles through LiDAR-based obstacle detection and local obstacle avoidance. The physical world and robot dynamics are modeled in Gazebo, autonomy components are integrated on ROS 2 Humble, and MATLAB is used as the main environment for speed estimation and closed-loop speed regulation through a structured ROS–MATLAB interface. Within this framework, sensor streams (e.g., wheel odometry and IMU) are processed in MATLAB to estimate instantaneous velocity and regulate motor commands to track a reference speed profile, while the ROS 2 navigation stack generates motion commands for path following and obstacle avoidance. The simulation campaign validates functional correctness, stability, and robustness under terrain- and friction-dependent conditions that commonly challenge skid-steer platforms, including traction variability, speed loss, and coupled longitudinal–lateral motion effects. Following successful simulation validation at acceptable fidelity, the developed system is intended to be transferred to a compatible real skid-steer robot for controlled functional verification. If hardware access becomes constrained, the project remains complete as a simulation-based study and can be extended with terrain-driven slip and traction-effect analysis, together with mitigation-oriented refinements, to preserve technical depth and academic value.

2. Motivation and Objectives

Skid-steer autonomous ground vehicles are widely used in outdoor applications due to their mechanical robustness and their ability to operate under harsh terrain conditions [1–3]. However, when operating on irregular and low-friction surfaces such as sand, gravel, and soil, these vehicles encounter significant control and navigation challenges arising from terrain-dependent traction variations, wheel slip, speed loss, heading deviations, and non-ideal kinematic effects. The literature clearly shows that such effects reduce odometry accuracy in skid-steer vehicles, lead to rapid accumulation of velocity and position errors depending on terrain characteristics, and negatively impact path-following performance [4], [9], [10]. In addition, wheel–terrain interaction–induced slip and vibration effects have been reported to further degrade motion estimation and control performance, particularly in off-road environments [5]. In realistic operational scenarios, a large portion of encountered obstacles is not known as a priori, requiring the robot to perceive its surroundings online and integrate this information into its control and navigation algorithms in real time. In this context, the motivation and objective of this study are to develop and evaluate a unified navigation and control system for a skid-steer mobile robot that can follow a predefined global path over off-road terrain, detect previously unmapped obstacles using a LiDAR sensor based on predefined distance thresholds, and simultaneously perform closed-loop speed regulation using instantaneous velocity estimates computed from IMU and wheel odometry data. Our intention is developed and assessed within a MATLAB–ROS 2–Gazebo–based simulation environment, which is treated as the primary platform for system design, testing, and validation. Global path-following, obstacle-avoidance, and speed-control algorithms are systematically analyzed under different terrain and obstacle scenarios using quantitative performance metrics. Provided that the simulation results achieve predefined and acceptable accuracy levels, the developed control and navigation architecture is intended to be transferred—without altering its software structure or ROS 2 interfaces—to a real skid-steer mobile robot that satisfies the required sensor and actuation specifications.

3. Novelty

The originality of this study lies in presenting a systematic development methodology that integrates Gazebo-based physical simulation, ROS 2-based data communication, and MATLAB/Simulink-based control design within a functionally separated yet integrated architecture for skid-steer autonomous ground vehicles. It is well established in the literature that skid-steer mobile robots suffer from terrain-dependent kinematic uncertainties and control performance degradation due to wheel–terrain interaction effects [4], [9], [10]. In the proposed framework, vehicle dynamics, terrain interaction, and sensor outputs are modeled in the Gazebo simulation environment, while sensor data are transmitted in real time via ROS 2 and control decisions are generated using model-based algorithms developed in MATLAB. This clear separation of physical simulation, middleware, and control layers enables systematic observation and analysis of the interaction between vehicle dynamics and control behavior under off-road conditions. Another novel aspect of this work is the focused analysis of motion degradation phenomena—such as wheel slip, speed deviations, and heading errors—that arise in skid-steer mobile robots operating on different terrain types. Due to the inherent reliance of skid-steer vehicles on wheel–ground interaction, wheel-encoder-based velocity and odometry estimates are highly sensitive to surface characteristics [4], [5]. By utilizing realistic terrain scenarios implemented in Gazebo, this study evaluates how MATLAB-based path-following and speed-regulation algorithms respond to these terrain-induced disturbances, allowing quantitative assessment of control robustness across sand, gravel, and soil surfaces. In addition, LiDAR-based environment perception is simulated in Gazebo and transmitted to MATLAB through ROS 2, where it is jointly processed with motion feedback obtained from IMU and wheel odometry measurements. The combined use of LiDAR, IMU, and wheel-based information supports more reliable assessment of both environmental constraints and vehicle motion state in skid-steer platforms. Prior studies have shown that multi-sensor utilization can improve motion estimation and robustness in skid-steer robots [6], [7], [9]. Within the scope of this work, sensor data are integrated at the navigation and control level—rather than through computationally intensive tightly coupled localization frameworks—allowing practical and accessible evaluation of sensor-informed control behavior. Finally, this study adopts a simulation-first, transfer-oriented development strategy in which the simulation environment is treated as the primary platform for algorithm design, testing, and validation. MATLAB-based control structures operate in closed loop with the Gazebo simulation via ROS 2, enabling systematic performance evaluation using quantitative metrics. When acceptable accuracy and stability levels are achieved in simulation, the same control architecture is intended to be transferred—without modification to its software structure—to a real skid-steer mobile robot that satisfies the required sensor and actuation specifications. In this respect, the proposed approach provides a coherent methodology that ensures continuity between simulation-based development and real-world deployment [14], [15], [18].

4. Proposed Method

This project adopts a simulation-driven development methodology based on a widely used skid-steer mobile robot model, Leo Rover, in order to design, integrate, and evaluate autonomous navigation and control algorithms under off-road conditions. Leo Rover is selected due to its modular structure, open-source ecosystem, ease of sensor integration, and widespread acceptance in academic and research-oriented mobile robotics studies [3]. To better represent the dynamics of a larger and heavier ground vehicle, the original Leo Rover model is upscaled in the simulation environment, allowing the proposed control and navigation strategies to be tested on a platform with dimensions and mass closer to real-world outdoor robots. The overall system architecture is structured such that the physical environment, vehicle dynamics, terrain interaction, and sensor models are simulated in GZ Sim (Gazebo). Sensor data—including LiDAR, IMU, and wheel odometry—are published through ROS 2, which serves as the middleware for inter-process communication. Control, speed estimation, and decision-making algorithms are implemented in MATLAB/Simulink using a model-based design approach. This separation of responsibilities enables clear analysis of physical system behavior, communication flow, and control performance within a closed-loop structure, while remaining compatible with real hardware deployment [14], [18]. The methodological framework of the project has been shaped through extensive preliminary experiments conducted across different operating systems, ROS distributions, and simulation environments. Initial experiments were performed using Ubuntu 18.04 and ROS 1, where basic SLAM and RViz, Gazebo functionalities were tested on platforms such as TurtleBot3 and Husky. Although these experiments verified fundamental navigation concepts, limitations of ROS 1—such as the absence of DDS-based communication, outdated driver support, and dependency instability—were encountered, consistent with documented issues in official and academic sources [14], [15]. Additional tests using container-based environments (Docker/Distrobox), Arch Linux, WSL, and VirtualBox revealed synchronization problems, GPU virtualization limitations, and rendering instabilities, particularly for Gazebo and RViz, aligning with reported community findings [16]. As a result, the development environment was finalized as a dual-boot Ubuntu 22.04 system to ensure stable and high-performance ROS 2 development. Further exploratory experiments were conducted on Raspberry Pi 5 to assess its suitability as a development platform. While basic functionality was achieved, incompatibilities between Wayland-based desktop environments and X11-dependent tools such as RViz 2 and GZ Sim were observed, as documented in official issue trackers and GZ Sim documentation [17], [18]. Consequently, Raspberry Pi 5 was excluded as the primary development platform but retained as a potential embedded computing node for future real-world deployment. Within the finalized development environment, ROS 2 Humble, GZ Sim and MATLAB/Simulink are employed as the core software stack. ROS 2 is utilized for its DDS-based communication architecture, improved Quality of Service (QoS) mechanisms, and enhanced real-time and modular capabilities [15], [19]. MATLAB/Simulink provides a robust platform for implementing control algorithms and speed regulation logic, while the ROS 2 Toolbox enables real-time communication between Simulink models and ROS 2 topics [14]. This workflow is consistent with model-based development practices reported in recent mobile robotics literature [4], [8]. In the simulation environment, the upscaled Leo Rover model is configured as a four-wheel skid-steer platform with independent wheel control. Vehicle mass, wheel dimensions, and friction parameters are defined within the SDF (Simulation Description Format) to reflect realistic off-road behavior. LiDAR and IMU sensors are mounted at the vehicle’s center frame in accordance with ROS coordinate conventions (REP-103). Using this setup, initial validation experiments have already been conducted, including successful integration of the Leo Rover model into ROS 2 Humble, bidirectional communication between MATLAB and ROS 2, and manual velocity command execution through MATLAB-based control interfaces. Additionally, navigation experiments were performed on both empty environments and the MarsYard2020 map, where the robot demonstrated the ability to move toward predefined target points, avoid obstacles, and rejoin its planned path using MATLAB-driven control logic. The core navigation strategy of the proposed method relies on integrating well-established, open-source algorithms rather than developing new navigation or planning methods from scratch. Global path planning is performed using ROS 2 Nav2 planners as the primary approach, with classical alternatives such as A* and Dijkstra considered for comparative evaluation. Path following is implemented using the Pure Pursuit algorithm, with the Stanley controller evaluated as an alternative depending on tracking performance. Obstacle avoidance is achieved through LiDAR-based local planners available within the Nav2 framework or classical approaches such as VFH. The system is explicitly designed to allow these algorithms to be replaced by alternatives if higher performance is observed during simulation-based evaluation. Speed estimation and regulation constitute the main control contribution of the project. IMU and wheel odometry data are processed in MATLAB to estimate the robot’s instantaneous velocity. This estimate is compared against a reference speed profile, and motor commands are generated using closed-loop control strategies implemented in MATLAB/Simulink. A PID-based controller is adopted as the primary approach due to its simplicity, robustness, and widespread use as a baseline control method in skid-steer mobile robot applications [9], [10]. In addition, alternative classical control strategies—including PI, PD, and gain-scheduled PID controllers—are also considered and evaluated, as similar approaches have been successfully applied in skid-steering control and trajectory tracking problems [23]. The performance of these controllers is analyzed under different terrain conditions to investigate terrain-induced speed loss and slip-related disturbances, which are known to significantly affect skid-steer vehicle motion and control behavior [4], [5]. Rather than employing computationally complex localization or tightly integrated sensor-fusion pipelines [6], [7], [8], [13], sensor data are utilized at the control and navigation level in a loosely coupled and comparative manner, keeping the overall system within a practical and transferable scope. In the final phase, a structured evaluation framework is established to test the system under flat terrain, uneven surfaces, low-friction conditions, and cluttered environments. Performance metrics include path-following error, speed error, goal-reaching success rate, obstacle avoidance behavior, and overall control stability. If acceptable performance levels are achieved in simulation, the developed MATLAB–ROS 2 control architecture is intended to be transferred to a real skid-steer mobile robot with compatible sensor and actuation hardware. If direct hardware transfer is not feasible, the simulation environment will serve as a platform for in-depth analysis of terrain-dependent slip, speed degradation, and off-road driving behavior, forming the project’s secondary (B-plan) contribution.

5. Design Issues

Project Requirements. Functional Requirements - The system shall operate on ROS 2 Humble, utilizing its DDS-based communication infrastructure to ensure reliable and timely exchange of sensor data and control commands [15], [19]. - Software libraries and packages used in earlier studies that are no longer actively maintained or compatible with current ROS releases [20], [21], [22], shall not be relied upon. Instead, the system shall be developed using actively supported and up-to-date ROS 2-compatible tools. - The physical environment, vehicle dynamics, terrain–wheel interaction, and sensor models shall be implemented in GZ Sim (Gazebo). The simulation model shall represent the fundamental dynamic behavior of a skid-steer unmanned ground vehicle with sufficient fidelity for control and navigation evaluation [18]. - The Leo Rover platform shall be used as the base simulation model. To better represent larger outdoor skid-steer vehicles, the model shall be scaled in terms of dimensions and mass. The parameterized structure shall allow adaptation to other skid-steer platforms (e.g., Husky or Jackal) through modification of kinematic parameters such as wheel radius and wheel separation [1]–[3]. - LiDAR, IMU, and wheel odometry sensors shall be modeled in the simulation environment and published as ROS 2 topics. - MATLAB/Simulink shall serve as the primary environment for speed estimation and speed control algorithm development. Communication between MATLAB and ROS 2 shall be achieved using the ROS 2 Toolbox [14]. - Autonomous navigation shall be achieved using established open-source algorithms, including global path planners, path-following controllers, and LiDAR-based obstacle avoidance methods. The system architecture shall remain modular, allowing alternative algorithms to be substituted and evaluated. - The software architecture shall support a smooth transition from simulation to a real skid-steer mobile robot, provided that compatible sensing and actuation hardware are available.. Usability Requirements - The development environment shall be based on Ubuntu 22.04 and ROS 2 Humble, relying on open-source, well-documented, and widely adopted tools to ensure accessibility and reproducibility [15], [19]. - All visualization, validation, and testing activities shall be conducted within the GZ Sim environment. Vehicle motion, sensor perception, and environmental interaction shall be observable through a single, unified simulation platform. - Simulation scenarios (e.g., empty environments, obstacle-rich terrains, Mars-yard-like scenes) shall be reproducible and easily configurable, enabling systematic experimentation and comparative analysis. - MATLAB/Simulink models shall follow a modular, block-based structure, allowing controller tuning and parameter changes without extensive code modifications [14]. - Known usability issues related to graphical backends and virtualization platforms, as reported by the ROS community, shall be considered during environment selection to ensure stable development workflows [16], [17].. Performance Requirements - The system shall demonstrate stable path-following and goal-reaching behavior under varying terrain and friction conditions. - Speed-control performance shall be evaluated using metrics such as speed tracking error, settling time, and control stability. - The Gazebo simulation shall operate at near real-time performance, maintaining a minimum of 30 FPS to ensure realistic physics and sensor simulation [18]. - MATLAB–ROS 2 communication latency shall remain within limits that do not degrade closed-loop control performance [14]. - The system architecture shall support scalability, allowing additional sensors or alternative control and navigation algorithms to be integrated without major redesign.. Evaluate design of the project with respect to the following aspects:. Economics: The simulation-based design significantly reduces development and testing costs by minimizing the need for physical prototypes. Early detection of control-system faults lowers maintenance and debugging expenses, reducing the total cost of ownership. Recent studies confirm that digital twin workflows decrease R&D costs by 30–70%, preventing unnecessary hardware failures and sensor damage during early development [4, 5]. ROS 2 and GZ Sim also eliminate the need for expensive commercial test platforms, offering a low-cost alternative suitable for academic teams and SMEs.. Environment: Using a virtual testing environment reduces energy consumption and carbon emissions associated with repeated real-world trials. The project prevents unnecessary mechanical wear, material waste, and disposal of damaged components by shifting early-stage testing into a safe simulation environment. Physics-accurate virtual testing, as enabled by GZ Sim, contributes to more environmentally responsible engineering practices [18].. Sustainability: The project supports long-term research and development by enabling reusable, reproducible, and open-source autonomous vehicle testing. Reducing physical testing conserves resources and decreases operational demands over time. This approach enhances sustainable engineering practices by minimizing hardware waste and promoting efficient use of computational and physical resources. The adoption of ROS 2—a highly modular and community-supported ecosystem—further strengthens long-term sustainability [15, 19].. Producibility: The system is easy to develop and extend due to its modular ROS-based structure. Teams can reproduce the architecture and adapt it to different autonomous platforms with minimal changes, thanks to ROS 2’s middleware abstraction and DDS communication flexibility [15]. Simulink’s code generation capabilities further support deployment to embedded platforms without major redesigns [14]. This ensures that the developed algorithms can transition smoothly from simulation to real-world hardware.. Ethics: The project is developed using open-source software and accessible tools, promoting transparency, reproducibility, and equitable access to advanced robotic technologies. Validating algorithms in simulation prior to physical deployment reduces risks to people, equipment, and the environment, aligning the work with responsible and ethically sound engineering practices. The open-source development approach further supports accountability and knowledge sharing within the robotics community.. Healthcare: Although the system is not directly related to healthcare applications, safer and more reliable autonomous systems can indirectly support emergency response vehicles, medical robotics, and systems that reduce accident-related injuries. Simulation-based testing helps prevent lab-related injuries during early prototype handling, as reported in robotics community feedback [16].. Security: Testing all algorithms in simulation enhances overall system security. Simulated environments make it possible to detect communication faults, unsafe control commands, and software vulnerabilities without risking real hardware damage. ROS 2’s DDS security features—including encryption, authentication, and data integrity—further improve the security posture of the final system [15].. Social and Politics: By improving safety and reliability, the project contributes to increased public trust in autonomous technologies. The approach supports national goals in automation, robotics, and smart transportation, helping strengthen domestic technological development. Open-source robotics promotes accessibility and contributes positively to social adoption of advanced engineering tools [19]..

6. Project Timeline

Gantt Chart of The Project. List of Work Packages. No.; Name of The Work Package; Starting – Ending Dates. 1.; Literature Review; 22.09.2025-13.10.2025. 2.; Determining the Implementation Methodology; 14.10.2025-20.10.2025. 3.; System Installing; 21.10.2025-04.11.2025. 4.; Performing Basic Simulations; 05.11.2025-21.11.2025. 5.; MATLAB/ROS 2 Integration; 22.11.2025-13.12.2025. 6.; Writing Final Report of First Term; 14.12.2025-30.12.2025. List of Intermediate Outputs. Output; Related Work Package; Expected Date. Literature Survey Report and System Requirements; 1; 13.10.2025. Methodology Design and Project Management Plan; 2; 20.10.2025. Operational ROS 2 & Gazebo Environment; 3; 04.11.2025. Functional Simulation Scenarios and Bridge Setup; 4; 21.11.2025. Verified MATLAB-ROS 2 Communication Interface; 5; 13.12.2025. First Term Final Report; 6; 30.12.2025. Work Package Description Form. Work Package No:; 1. Work Package Name:; Literature Review. Starting Date:; 22.09.2025. Ending Date:; 13.10.2025. Work Package Manager:; Necati Durmuş, Zeynep Selin Hatunoğlu, Furkan Bayram. Work Package Tasks:; Comparative Analysis of Control Strategies, Survey on Autonomous, Navigation Architectures Investigation of Simulation Tools. Work Package No:; 2. Work Package Name:; Determining the Implementation Methodology. Starting Date:; 25.09.2025. Ending Date:; 13.10.2025. Work Package Manager:; Necati Durmuş, Zeynep Selin Hatunoğlu, Furkan Bayram. Work Package Tasks:; Determining the Implementation Methodology, Adoption of Model-Based Design. Work Package No:; 3. Work Package Name:; System Installing. Starting Date:; 14.10.2025. Ending Date:; 04.11.2025. Work Package Manager:; Necati Durmuş, Zeynep Selin Hatunoğlu, Furkan Bayram. Work Package Tasks:; Deployment of Operating System, Installation of Middleware Framework, Graphics Driver Configuration. Work Package No:; 4. Work Package Name:; MATLAB/ROS2 Integration. Starting Date:; 25.10.2025. Ending Date:; 31.10.2025. Work Package Manager:; Necati Durmuş, Zeynep Selin Hatunoğlu, Furkan Bayram. Work Package Tasks:; Setup of Simulation Environment, Deploying the Mobile Robot Model, Sensor Data Visualization, Launch File Customization. Work Package No:; 5. Work Package Name:; Performing Basic Simulations. Starting Date:; 25.10.2025. Ending Date:; 21.11.2025. Work Package Manager:; Necati Durmuş, Zeynep Selin Hatunoğlu, Furkan Bayram. Work Package Tasks:; Configuration of MATLAB ROS Toolbox, Establishment of Data Subscription, Development of Control Interface, Simulink Model Design, Closed-Loop System Testing. Work Package No:; 6. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 10.11.2025. Ending Date:; 14.12.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 7. Work Package Name:; Leo rover. Starting Date:; 15.12.2025. Ending Date:; 21.12.2025. Work Package Manager:; Necati Durmuş, Zeynep Selin Hatunoğlu, Furkan Bayram. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 8. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 22.12.2025. Ending Date:; 30.01.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 9. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 22.12.2025. Ending Date:; 30.01.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 10. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 22.12.2025. Ending Date:; 30.01.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 11. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 10.11.2025. Ending Date:; 14.12.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 12. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 15.12.2025. Ending Date:; 14.12.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 13. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 10.11.2025. Ending Date:; 14.12.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 14. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 10.11.2025. Ending Date:; 14.12.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 15. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 10.11.2025. Ending Date:; 14.12.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 16. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 10.11.2025. Ending Date:; 14.12.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 17. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 10.11.2025. Ending Date:; 14.12.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Work Package No:; 18. Work Package Name:; Testing of existing t litrhtu. Starting Date:; 10.11.2025. Ending Date:; 14.12.2025. Work Package Manager:; Hüseyin Ersin EROL. Work Package Tasks:; Husky, Leo-rover. Department Infrastructure. During the project timeline, several resources and laboratory infrastructures within the department will be actively utilized to support development, testing, and validation activities. Initially, the Control Systems Laboratory computers were used to install and test multiple Linux/Ubuntu distributions before configuring the development environment on personal laptops. These systems allowed the team to experiment with ROS 2 installations, virtualization options, and performance benchmarking in a controlled environment. In addition to standard lab computers, the department hosts several embedded platforms that will support the later stages of the project. These include a Jetson Nano, Raspberry Pi 4B, and other ARM-based development boards that can be used to test deployment feasibility, evaluate embedded performance constraints, and experiment with ROS 2 nodes on real hardware. These devices will play a critical role, especially in the simulation-to-real transfer phase and in assessing real-time computation limits of embedded systems. Furthermore, the department collaborates with an AGV/robotics student team that maintains various mobile robot platforms and sensor modules. Their infrastructure, such as LiDAR units, IMUs, wheel encoder assemblies, motor drivers, and existing robotic chassis, can serve as reference hardware or optional testing platforms once the simulation-based algorithms reach a deployable maturity level. Access to this ecosystem will help validate the compatibility of the project’s software architecture with real-world autonomous systems. Overall, the department’s computing resources, embedded hardware kits, and collaborative robotics environment provide a comprehensive foundation to support both the simulation-focused and hardware-oriented phases of this project..

7. Risk Management

| Risk | Precautions | Despite the precautions, what is the probability of risk to occur and how much can it effect? |  | Back Up Plan (If the risk occurs) |
| --- | --- | --- | --- | --- |
|  |  | Probability (High/Med/Low) | Effect (High/Med/Low) |  |
| Selected navigation or control algorithms do not scale properly to the upscaled Leo Rover model | •Perform baseline tests using the original Leo Rover dimensions • Increase mass, wheel diameter, and wheelbase gradually rather than in a single step • Evaluate stability and tracking performance at each scaling stage | Medium | Medium | •Freeze the vehicle dimensions at a partially scaled configuration • Reframe the contribution as a scaling sensitivity analysis, identifying parameters most affected by upscaling |
| Gazebo terrain models do not accurately represent skid-steer wheel–terrain interaction | • Define multiple terrain profiles representing low, medium, and high friction conditions • Avoid tuning algorithms for a single nominal terrain • Systematically repeat identical scenarios under different physics parameters | High | Medium | • Focus on relative robustness trends across terrain conditions instead of absolute performance values • Report which algorithms remain stable over wider friction ranges |
| Path-following accuracy degrades significantly on uneven or low-friction terrain | • Create separate test scenarios for different friction coefficients • Apply speed limits in high-curvature path segments • Analyze performance as a function of path geometry | Medium | Medium | • Replace strict tracking-error metrics with stability, deviation bounds, and repeatability indicators • Clearly document terrain-dependent degradation cases |
| Coupling between speed control and path-following algorithms causes instability | • Limit reference speed based on path curvature and environmental conditions • Evaluate low-speed and high-speed cases as separate experimental sets | Medium | Medium | • Analyze speed regulation and path-following as independent subsystems • Report instability conditions in terms of speed–curvature–terrain combinations. |
| Obstacle avoidance algorithms fail in complex or ambiguous environments | • Use maps with gradually increasing obstacle density • Avoid relying on a single map or scenario • Test different obstacle geometries such as narrow passages and dead ends | Medium | Medium | • Classify and analyze failure modes (e.g., oscillation, deadlock, indecision) • Shift the contribution toward understanding algorithmic limitations. |
| MATLAB-based speed control cannot sufficiently reject terrain-induced disturbances | • Use conservative control limits to avoid actuator saturation • Systematically test speed regulation under different terrain conditions | Medium | Medium | • Restrict experiments to constant-speed commands • Interpret terrain effects through analytical and experimental comparison |
| Real-time closed-loop behavior cannot be guaranteed in simulation | • Use fixed simulation step sizes and control loop frequencies • Limit sensor update rates to values compatible with the controller | Medium | Low | • Replace real-time claims with time-normalized performance metrics • Evaluate results using simulation time rather than wall-clock time. |
| Simulation scenarios do not sufficiently represent real outdoor environments | • Use multiple map types, including open areas, cluttered environments, and sloped terrain • Avoid conclusions based on a single scenario | Medium | Medium | • Explicitly scope conclusions to the simulation domain • Present outdoor validation as future work. |
| Parameter mismatch occurs during simulation-to-real transfer | • Identify transferable versus simulation-specific parameters early in the project • Avoid excessive optimization of simulation-only parameters | Medium | Medium | • Limit real-world experiments to functional validation rather than quantitative benchmarking |
| A suitable physical robot platform cannot be accessed in time | • Initiate early collaboration with university rover, UGV, or robotics student teams • Clearly communicate sensor and drivetrain requirements | Medium | Medium | • If no hardware is available, continue as a simulation-based study • Extend the work by developing terrain-dependent slip and driving behavior algorithms in simulation |
| Mechanical or electrical incompatibilities arise during real robot integration | • Analyze power distribution, actuator capacity, and sensor interfaces before integration • Define software-side speed and torque limits | Medium | High | • Restrict physical tests to low-speed, short-duration, supervised experiments • Terminate hardware tests and finalize the project using simulation results |
| Safety risks occur during real-world testing | • Perform all initial validation exclusively in simulation • Carefully design controlled and bounded test scenarios | Medium | High | • Abort physical testing • Report simulation results as final outcomes with explicit safety justification |
| Experimental results exhibit high variance across runs | • Repeat identical scenarios multiple times • Carefully control initial conditions | Medium | Medium | Report mean values and variance • Explicitly discuss stochastic effects and repeatability limits |
| Project duration is insufficient to cover all planned scenarios | Clearly prioritize core objectives at the beginning of the project | Medium | Medium | • Complete the project using a reduced but deeply analyzed set of scenarios |
| Project scope expands uncontrollably | Fix evaluation metrics and primary objectives early in the project | Medium | Low | • Remove secondary features and refocus on the core contribution |

8. Conclusion

This study establishes a practical development workflow for skid-steer autonomous navigation using an upscaled Leo Rover model, with Gazebo as the physics-based validation environment, ROS 2 Humble as the integration backbone, and MATLAB as the primary platform for speed estimation and closed-loop speed regulation. The work is centered on delivering a functioning autonomy stack capable of (i) following a global path, (ii) handling previously unmapped obstacles via LiDAR-based obstacle detection and local avoidance behavior, and (iii) maintaining stable speed behavior under varying terrain conditions. The main contribution is the coherent integration of these components into a reproducible simulation pipeline that supports iterative refinement and scenario-based validation under skid-steer-relevant challenges such as friction variability, traction loss, and motion coupling effects. The simulation environment is treated as the primary verification stage, while preserving a bounded and realistic transition to physical deployment: once simulation performance reaches acceptable fidelity and stability, the same architecture is intended to be functionally verified on a compatible real robot under controlled conditions. If access to a suitable robot platform becomes constrained, the project remains complete as a simulation-based study and can be extended with terrain-driven slip and traction-effect analysis, along with mitigation-oriented refinements, to maintain technical depth. Future work includes controlled real-world functional validation, calibration of simulation parameters using measured data, and targeted improvements for low-friction and unstructured terrains (e.g., adaptive speed profiles and deadlock recovery behaviors) while preserving the modular ROS–Gazebo–MATLAB integration.

9. References .

Scientific Publications. [4] Y. Chen, J. Liu, H. Zhang, and X. Wang, “Kinematics Model Estimation of 4W Skid-Steering Mobile Robots Using Visual Terrain Classification,” Journal of Robotics, 2023, Art. no. 1632563. [5] P. L. Aubin-Fournier, “Vibration-Based Wheel-Terrain Slip Detection for Skid-Steer Rovers,” M.S. thesis, Concordia University, Montreal, QC, Canada, 2023. [6] T. Okawara, K. Koide, S. Oishi, A. Banno, K. Uno, and K. Yoshida, “Tightly-Coupled LiDAR–IMU–Wheel Odometry with Online Calibration of a Kinematic Model for Skid-Steering Robots,” IEEE Access, vol. 12, pp. 134728–134738, 2024. [7] M. Li, L. Wang, W. Ren, Q. Liu, and C. Liu, “Tightly-Coupled LiDAR–Inertial Odometry for Wheel-Based Skid-Steering UGV,” in Proc. IEEE Int. Conf. on Industrial Electronics and Applications (ICIEA), 2022, pp. 510–516. [8] L. Zhang, Y. Sun, Z. Li, and H. Wang, “Multi-Sensor Fusion for Wheel–Inertial–Visual Systems Using a Fuzzification-Assisted Iterated Error-State Kalman Filter in Unstructured Scenes,” Sensors, vol. 24, no. 23, Art. no. 7619, 2024. [9] J. Yi, H. Wang, J. Zhang, D. Song, S. Jayasuriya, and J. Liu, “Kinematic Modeling and Analysis of Skid-Steered Mobile Robots with Applications to Low-Cost IMU-Based Motion Estimation,” IEEE Transactions on Robotics, vol. 25, no. 5, pp. 1087–1097, 2009. [10] C. Ordonez, N. Gupta, B. Reese, N. Seegmiller, A. Kelly, and E. G. Collins Jr., “Learning of Skid-Steered Kinematic and Dynamic Models for Motion Planning,” Robotics and Autonomous Systems, vol. 95, pp. 207–221, 2017. [11] J. Zhang and S. Singh, “LOAM: Lidar Odometry and Mapping in Real-Time,” in Proc. Robotics: Science and Systems (RSS), Berkeley, CA, USA, 2014. [12] A. I. Mourikis and S. I. Roumeliotis, “A Multi-State Constraint Kalman Filter for Vision-Aided Inertial Navigation,” in Proc. IEEE Int. Conf. on Robotics and Automation (ICRA), 2007, pp. 3565–3572. [13] N. Tsukamoto, Y. Hasegawa, and M. Ono, “Tightly-Coupled LiDAR–IMU–Wheel Odometry with Online Calibration for Skid-Steering Robots,” arXiv preprint arXiv:2404.02515, 2024. [23] A. Al-Jarrah, M. Salah and F. Almomani, "Controlling a Skid-Steered Tracked Mobile Robot with Slippage Using Various Control Schemes," 2019 20th International Conference on Research and Education in Mechatronics (REM), Wels, Austria, 2019, pp. 1-7, doi: 10.1109/REM.2019.8744123.. Registered Models and Patents. [1] Clear path Robotics, “Husky A300 Unmanned Ground Vehicle – Technical Specifications,” 2024. [2]Clear path Robotics, “Jackal Unmanned Ground Vehicle – User Manual,” 2024. [3]Fictionlab, “Leo Rover Developer Documentation and Technical Specifications,” 2024. [20]ITU Rover & AUV Teams, “Teknofest’21 UUV Simulator Guide (uuv-simulator),” 2021. [21] Articulated Robotics, “Simulating with Gazebo,” 2025. [22]UUV Simulator Project, “Unmanned Underwater Vehicle Simulator Documentation,” 2018.. Standards and Specifications. [14] MathWorks, “ROS 2 Toolbox Documentation,” 2020–2024. [15] Open Robotics, “ROS 2 Design Articles,” 2019–2024. [16] ROS Community, “ROS Answers: Odometry, Gazebo, and Simulation Performance Discussions,” 2021–2024. [17] ROS 2 rviz Repository, “Issue #1227: RViz2 Wayland/X11 Compatibility,” GitHub, 2024. [18] Open Robotics, “Gazebo (GZ Sim) Documentation,” 2023. [19] Robotics Backend, “ROS 1 vs ROS 2: Transition and Industrial Use,” 2019..